## Slide 1: Flight Delay Analysis and Prediction
Ajinkya Rode
Daniel Eichman
Sai Sakhare

## Slide 2: Goals Of The Project
To create a model that predicts flight delays and cancellations
Model will be based on: past trends, weather, and holiday seasons

## Slide 3: Use Cases
Prediction delays in future flights
  Help customers with their travel plans
  It will help the airline in arranging connecting flights
  It will help the airlines to make dynamic roster of flight crew
User will input flight information and will receive % chance of delayed and % chance of cancellation

## Slide 4: Methodology
Data Preprocessing
  Removal of unwanted data
  Handling missing values in the data
Create a function to add holiday and weather data to current data set.
Big Data Model:
  Inputs to big data model: Data, Time, Day of Week, Origin, Dest, Distance, Days to Major US holiday, Snow Origin (in), Snow Dest (in), Rain Origin (in), Rain Dest (in)
  Output of Big data model: % chance of cancellation, % chance of delay begin over X minutes
Build a simple UI so user does not have to manually enter flight data
Notes: Year Month DayofMonth DayOfWeek DepTime CRSDepTime ArrTime CRSArrTime UniqueCarrier FlightNum TailNum ActualElapsedTime CRSElapsedTime AirTime ArrDelay DepDelay Origin Dest Distance TaxiIn TaxiOut Cancelled CancellationCode Diverted CarrierDelay WeatherDelay NASDelay SecurityDelay LateAircraftDelay

## Slide 5: Data Sources
Flight delay information released by US Department of Transportation(DOT)- http://stat-computing.org/dataexpo/2009/the-data.html
  This data is for the years 1987 to 2008 and amounts to roughly 12GB
Weather data-https://openweathermap.org/api
Holiday Data

## Slide 6: Milestones/Sprints
Programmer | Activity | Date
All | Spark: Hello World | 03/22/2017
All | Learn to use github for team projects | 03/22/2017
All | Define modules and boundaries | 03/22/2017
Daniel | Clean and load DOT flight data into Spark | 03/24/2017
Ajinkya | Create Weather helper module | 03/31/2017
Daniel | Create Holiday functions | 03/31/2017
Sai | Create simple UI to produce model inputs | 04/07/2017
All | Explore and decide best method to build a predictive model | 03/31/2017
 | Build Predictive model | 04/14/2017
 | Clean repo, create final presentation | 04/21/2017

## Slide 7: What will you program in Scala and where will your code repository be?
https://github.com/DEichEich/FlightDelay
Everything will be in Scala 

## Slide 8: Acceptance Criteria
  Create model that shows based off future flight data
    % chance of cancellation,
    % chance of delay begin over X minutes

## Slide 9: Thank you